ESG Lens — Full Build To-Do List

8 phases · ordered by revenue priority · Law-a-thon 2026

# 🔐  Phase 1 — Authentication

Blocks everything. No users = no product. Do this first.

▸ Setup

- npm install @clerk/nextjs

- Add CLERK_PUBLISHABLE_KEY and CLERK_SECRET_KEY to .env.local

- Add NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY to .env.local

- Wrap the entire app in <ClerkProvider> inside app/layout.tsx

- Create middleware.ts in the project root to protect routes

- Set publicRoutes: ["/", "/sign-in", "/sign-up", "/pricing"] in middleware config

▸ Pages to build

- /sign-in — email + password fields, Google OAuth button, "Forgot password" link

- /sign-up — name, email, password, confirm password, terms checkbox

- /forgot-password — email input, "Send reset link" button, confirmation message

▸ Components to update

- Replace static user avatar in Header.tsx with Clerk's <UserButton /> component

- UserButton dropdown should show: My Account, Billing, Sign Out

- Add "Sign In to Save Results" banner on /analysis page for logged-out users

- Add redirect: after sign-up → /analysis, after sign-in → last visited page

- Add redirect: unauthenticated access to any protected route → /sign-in

▸ Test checklist

- Sign up with a real email and confirm it works end-to-end

- Sign in with Google OAuth and confirm session persists

- Visit /dashboard while logged out and confirm redirect to /sign-in

- Sign out and confirm session is cleared

# 🗄️  Phase 2 — Database & Persistence

Without this, every analysis disappears on refresh. Nothing is saved.

▸ Supabase setup

- Create free project at supabase.com

- npm install @supabase/supabase-js

- Add SUPABASE_URL and SUPABASE_ANON_KEY to .env.local

- Create lib/supabase.ts with createClient helper

▸ Database tables to create (in Supabase SQL editor)

- users — id (uuid), email, name, created_at, plan (text: free/pro/enterprise)

- analyses — id, user_id (fk → users), claim_text, risk_score (int), risk_category (text), detected_keywords (jsonb), matched_cases (jsonb), recommendations (jsonb), created_at

- documents — id, user_id (fk → users), filename, file_size, file_type, analysis_id (fk → analyses), created_at

- Add Row Level Security (RLS) policies: users can only read/write their own rows

▸ API routes to build

- POST /api/analyses/save — called after scoring completes, saves full result to DB

- GET /api/analyses — returns all analyses for the logged-in user, sorted newest first

- GET /api/analyses/[id] — returns a single saved analysis by ID

- DELETE /api/analyses/[id] — deletes one analysis (user must own it)

▸ New pages to build

- /history — grid of past analysis cards (score badge, date, first 80 chars of claim, View button)

- /history/[id] — shows full saved result with same layout as current live result screen

▸ Sidebar update

- Add "Analysis History" link to Sidebar.tsx with clock icon

- Show count badge on sidebar link (e.g. "12 analyses")

▸ Test checklist

- Run an analysis while logged in and confirm it appears in /history

- Refresh /history and confirm the analysis is still there

- Click View on a saved analysis and confirm all fields render correctly

- Log in as a different user and confirm you cannot see the first user's analyses

# ⚖️  Phase 3 — Fix Keyword Scoring Algorithm

Current formula is flat (count × 14). Any legal expert will see through it immediately.

▸ File to edit

- Find RED_FLAG_KEYWORDS definition — likely in lib/analysis.ts or app/api/analyze/route.ts

▸ Code changes

- Replace flat string array with weighted object:

"carbon neutral": 3,  "net zero": 3,  "carbon negative": 3,  "climate positive": 3

"carbon free": 2,  "climate neutral": 2,  "emissions free": 2

"science-based target": 2,  "carbon credit": 2,  "REDD+": 2

"offset": 1,  "sustainable": 1,  "green certified": 1

- New formula: sum of matched weights × 8, capped at 100

keywordScore = Math.min(100, totalWeight * 8)

- Update breakdown panel to show "X high-risk terms, Y medium-risk terms" not just a count

- Add tooltip explaining what makes a term high-risk vs medium-risk

▸ Test cases (run these manually after the change)

- Input: "We are a sustainable company" → keyword score should be low (≤ 10)

- Input: "Our product is carbon neutral via certified offsets" → keyword score medium (30–50)

- Input: "Net zero by 2030 through REDD+ carbon credits" → keyword score high (80+)

- Confirm same inputs now score differently than they did before the fix

# 📁  Phase 4 — Expand Case Law Folder

Only 2 documents exist, both about Lufthansa. The live injection feature is currently useless.

▸ Folder location

- All files go in /Case Law/ in the repo root

- Keep existing Lufthansa files — add these alongside them

▸ Documents to create (one .txt file per case)

- SHELL-NL-2021.txt — Shell Netherlands, District Court of The Hague, 45% emission reduction ordered

- RYANAIR-ASA-2020.txt — Ryanair ASA UK advertising ban, "lowest emissions" claim

- DWS-SEC-2023.txt — Deutsche Bank DWS €19M fine, SFDR Article 4 violation, CEO resigned

- VW-EU-2022.txt — Volkswagen Dieselgate extended liability, misleading eco-labelling

- KARIBA-REDD-2023.txt — Kariba REDD+ invalidation by Verra, >50% credits revoked

- SHELL-CE-2023.txt — Shell ClientEarth challenge, "carbon neutral" product labelling withdrawn

- KLM-RCC-2023.txt — KLM "Fly Responsibly" Dutch advertising ban

▸ Required content in EVERY document

- 2–3 paragraph case background

- The exact marketing claim that triggered enforcement (quoted)

- The court or authority's finding

- Which regulation was violated and which specific article

- The outcome and penalty amount

- Keywords in both English and Turkish for the TF-relevance selector

- Comparison to equivalent Turkish law (TKHK / Reklam Yönetmeliği) where applicable

# 📚  Phase 5 — Expand Structured Case Database (8 → 30+)

8 cases is too thin for a professional legal tool. 30 is minimum viable.

▸ File to edit

- Find CASE_LAW_DATABASE — likely in lib/cases.ts or similar

▸ Cases to research and encode (priority order)

- H&M Conscious Collection — Netherlands 2022 — misleading eco-labelling

- TotalEnergies — France 2023 — "Net Zero by 2050" claim challenged

- HSBC — UK 2022 — "climate solutions" advertising banned by ASA

- Etihad Airways — UK 2023 — carbon offset advertising banned by ASA

- Arla Foods — UK 2022 — "net zero dairy" claim banned

- Innocent Drinks — UK 2023 — "helping build a sustainable future" banned

- Persil / Unilever — UK 2022 — "kinder to the planet" claim banned

- Primark — UK 2022 — "Cares" sustainable fashion range challenged

- BMW — Germany 2022 — "zero emissions" for hybrid vehicle misleading

- Alpro oat milk — Belgium 2022 — "sustainable choice" without evidence

- Alpina Sports — Switzerland 2022 — unsubstantiated green product claims

- Oatly — Sweden 2022 — carbon footprint labelling dispute

▸ Required fields per case object

- id — unique string (e.g. HM-NL-2022)

- caseName — full descriptive name

- year — number

- jurisdiction — country / authority

- defendant — company name

- claimMade — the exact marketing claim (quoted)

- violationReason — court's or authority's finding

- regulationCited — specific regulation and article number

- outcome — fine amount, ban, withdrawal, injunction

- keywords[] — 5–8 terms used for matching

- similarityThreshold — 60–95 based on specificity of the claim

# 🇹🇷  Phase 6 — Add Turkish Law Coverage

The report explicitly flags this as a known gap. Your target market is Turkish teams.

▸ Research needed

- Read TKHK (Tüketicinin Korunması Hakkında Kanun) Articles 61 and 62 on misleading advertising

- Read Reklam Yönetmeliği (Turkish Advertising Regulation) — misleading environmental claims provisions

- Search reklam.gov.tr for Reklam Kurulu decisions involving green/environmental claims

- Find at least 2–3 Turkish enforcement cases to encode as structured case objects

▸ Code changes

- Add "TR" as a valid jurisdiction value in the case type definition

- Add optional "turkishLawReference" field to the case object schema

- Add Turkish translations of all existing keywords to the keyword arrays

- Ensure the ENV_VOCAB regex already covers Turkish terms (check the report says it does)

▸ Prompt update

- Add TKHK Article 61/62 to the §2 Legal Framework section of the OpenAI system prompt

- Add Reklam Yönetmeliği to the §2 Legal Framework section

- Add instruction: "When the claim appears to be from a Turkish company, cite equivalent Turkish law alongside EU law"

# 🌱  Phase 7 — Fix Unknown Offset Project Handling

Currently silently ignores any offset project not in the 6-project database.

▸ Detection logic

- Add a list of project-type keywords: REDD+, reforestation, cookstoves, solar, wind, methane, biochar, blue carbon, mangrove, DAC

- After offset matching: if a project name is detected in the claim but not matched in the DB, flag it

- Log the unmatched project name in the API response as unknownOffsetProject: "[name]"

▸ Fallback scoring by project type

- REDD+ type (unverified) → default score 40/100

- Renewable energy type (unverified) → default score 70/100

- Cookstoves / clean energy type (unverified) → default score 55/100

- Unknown type → default score 35/100

▸ Expand offset database (add 4 projects)

- Gold Standard reforestation projects — generic entry — score 72/100

- Plan Vivo smallholder agriculture — score 65/100

- Blue carbon / mangrove restoration — score 60/100 (disputed permanence)

- Direct Air Capture (DAC) credits — score 85/100 (high credibility, high cost)

▸ Frontend changes

- Show "⚠️ Unverified project" badge in offset integrity panel when fallback scoring is used

- Add tooltip: "This project is not in our verified database. Scores are estimated by project type."

- Add recommendation item: "Independently verify the quality of [project name] credits before using in marketing"

# 💳  Phase 8 — Payment System

Only build this after auth and persistence are working and you have real users testing.

▸ Stripe setup

- npm install stripe @stripe/stripe-js

- Add STRIPE_SECRET_KEY, STRIPE_PUBLISHABLE_KEY, STRIPE_WEBHOOK_SECRET to .env.local

- Create 3 products in Stripe dashboard: Free, Professional (€49/mo), Enterprise (€199/mo)

- Copy Price IDs from Stripe dashboard into .env.local

▸ Pricing tiers to configure

- Free — 3 analyses/month, text input only, no document upload, no history, no export

- Professional (€49/month) — unlimited analyses, document upload, full history, PDF export

- Enterprise (€199/month) — everything + team seats (up to 5 users) + API access key

▸ API routes to build

- POST /api/stripe/create-checkout-session — creates Stripe Checkout session and returns URL

- POST /api/stripe/webhook — handles: subscription.created, subscription.updated, subscription.deleted; updates user.plan in DB

- GET /api/stripe/portal — creates Stripe Customer Portal session for billing management

▸ Pages to build

- /pricing — 3-column pricing table with feature list per tier and Get Started button

- /account — current plan badge, next billing date, usage counter (X of 3 analyses used), Manage Subscription button

▸ Enforcement logic

- In POST /api/analyze: check user.plan and count of analyses this month before processing

- If free user has used 3 analyses: return HTTP 402 with upgrade message

- Add upgrade prompt modal on frontend triggered by 402 response

- Add usage counter to Header: small badge showing "2/3 analyses used" for free users

- Hide document upload tab in /analysis for free users with "Upgrade to Pro" lock overlay

▸ Test checklist

- Complete a Stripe Checkout flow in test mode and confirm plan updates in DB

- Run 3 analyses on a free account and confirm the 4th is blocked with upgrade prompt

- Click Manage Subscription and confirm Stripe Customer Portal loads

- Cancel a subscription and confirm plan reverts to free at period end

Priority order: Phase 1 → 2 (commercial blockers) → Phase 3 (one afternoon) → Phases 4–7 (research + content) → Phase 8 (after first users)